# Agile Planning – Story Points & Velocity

## Story Point Scale (Fibonacci)

| Story Point | Effort Level |
| --- | --- |
| 1 | Very Easy |
| 2 | Easy |
| 3 | Moderate |
| 5 | Difficult |

# Sprint 1

## Epic 1 – User & Incident Setup

| User Story | Task | Story Point |
| --- | --- | --- |
| USN-1 | Create test users in sys_user table | 2 |
| USN-2 | Assign roles to users (itil) | 1 |
| USN-3 | Create incident and assign to user | 2 |

## Epic 2 – Business Rule Development

| User Story | Task | Story Point |
| --- | --- | --- |
| USN-4 | Create Before Delete Business Rule | 3 |
| USN-5 | Implement GlideRecord incident query | 3 |
| USN-6 | Implement setAbortAction and error message | 3 |

### ✅ Total Story Points in Sprint 1

2 + 1 + 2 + 3 + 3 + 3 = 14

# Sprint 2

## Epic 3 – Validation Logic Enhancement

| User Story | Task | Story Point |
| --- | --- | --- |
| USN-7 | Add active incident filter | 2 |
| USN-8 | Optimize query using setLimit(1) | 2 |

## Epic 4 – Testing

| User Story | Task | Story Point |
| --- | --- | --- |
| USN-9 | Test deletion of assigned user | 3 |
| USN-10 | Test deletion of unassigned user | 2 |
| USN-11 | Validate error message display | 2 |

## Epic 5 – Documentation

| User Story | Task | Story Point |
| --- | --- | --- |
| USN-12 | Prepare DFD and Architecture diagrams | 3 |
| USN-13 | Prepare project report and screenshots | 5 |

### ✅ Total Story Points in Sprint 2

2 + 2 + 3 + 2 + 2 + 3 + 5 = 19

# Total Story Points

Sprint 1 = 14
Sprint 2 = 19

Total = 33 Story Points

# Velocity Calculation

Velocity = Total Story Points / Number of Sprints

= 33 / 2

= 16.5 ≈ 16 Story Points per Sprint

# Final Statement for Report

The team completed 33 story points across 2 sprints, resulting in an average velocity of 16 story points per sprint, indicating consistent and efficient delivery of the solution components.