Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 15 February 2026 |
| --- | --- |
| Team ID | LTVIP2026TMIDS52445 |
| Project Name | Prevent User Deletion If Assigned to an Incident in ServiceNow |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | User & Incident Setup | USN-1 | Create test users in sys_user table | 2 | High | Sorakayala Sumanth |
| Sprint-1 |  | USN-2 | Assign itil role to users | 1 | High | Chagi Shivasindu |
| Sprint-1 |  | USN-3 | Create incident and assign to user | 2 | High | Ediga Sunil |
| Sprint-1 | Business Rule Development | USN-4 | Create Before Delete Business Rule | 3 | High | Yaramareddy Sai Chandrika |
| Sprint-1 |  | USN-5 | Implement GlideRecord incident query | 3 | High | Busireddy Sharandeepreddy |
| Sprint-1 |  | USN-6 | Implement error message and abort deletion | 3 | High | Sorakayala Sumanth |
| Sprint-2 | Validation Enhancement | USN-7 | Add active incident filter | 2 | Medium | Chagi Shivasindu |
| Sprint-2 |  | USN-8 | Optimize query using setLimit(1) | 2 | Medium | Ediga Sunil |
| Sprint-2 | Testing | USN-9 | Test deletion of assigned user | 3 | High | Yaramareddy Sai Chandrika |
| Sprint-2 |  | USN-10 | Test deletion of unassigned user | 2 | High | Busireddy Sharandeepreddy |
| Sprint-2 |  | USN-11 | Validate error message display | 2 | High | Sorakayala Sumanth |
| Sprint-2 | Documentation | USN-12 | Prepare DFD & Architecture diagrams | 3 | Medium | Chagi Shivasindu |
| Sprint-2 |  | USN-13 | Prepare final project report & screenshots | 5 | Medium | Ediga Sunil |

# Project Tracker, Velocity & Sprint Details

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 14 | 6 Days | 10 Feb 2026 | 15 Feb 2026 | 14 | 15 Feb 2026 |
| Sprint-2 | 19 | 6 Days | 16 Feb 2026 | 21 Feb 2026 | 19 | 21 Feb 2026 |

# Velocity Calculation

Total Story Points Completed = 14 + 19 = 33
Number of Sprints = 2

Velocity = 33 / 2 = 16 Story Points per Sprint

# Average Velocity per Day

Sprint Duration = 6 Days

Average Velocity per Day = 16 / 6 ≈ 2.6 Story Points per Day

# Burndown Chart Data

## Sprint-1 Burndown

| Day | Story Points Remaining |
| --- | --- |
| Day 1 | 14 |
| Day 2 | 12 |
| Day 3 | 10 |
| Day 4 | 7 |
| Day 5 | 3 |
| Day 6 | 0 |

## Sprint-2 Burndown

| Day | Story Points Remaining |
| --- | --- |
| Day 1 | 19 |
| Day 2 | 16 |
| Day 3 | 13 |
| Day 4 | 9 |
| Day 5 | 4 |
| Day 6 | 0 |